# ARAG: Dealer Support Assistant

Product Requirements Document — Agentic RAG with Real-Time Routing

| Field | Detail |
| --- | --- |
| Author | [Your Name] |
| Version | 2.0 (v1.0 was the initial technical draft) |
| Last updated | 2 October 2026 |
| Status | Draft — in build |
| Project type | Personal portfolio project using synthetic data and a mock API |

# TL;DR

Dealer support agents lose time answering the same policy questions repeatedly and switching between systems for live inventory and order data, which leads to slow responses and inconsistent answers. ARAG is an internal assistant that answers both kinds of question in one place: it routes each query to a retrieval (RAG) path for static knowledge, an API path for real-time data, or both, and returns a cited answer the agent can verify before replying to the dealer. Success means shorter handle times and more consistent answers, without any increase in wrong information reaching dealers.

# Problem Statement

Dealer support staff currently handle a high volume of repetitive questions (warranty terms, return policies, parts specifications) manually via phone/email, alongside time-sensitive questions requiring live system lookups (inventory availability, order status). Manual handling creates delays for simple queries and inconsistent answers across staff.

## Illustrative Baseline

Note: the figures below are assumptions for this portfolio project, modeled on a typical dealer support desk. They exist to make targets concrete and should be replaced with real data in any production context.

- Volume: ~400 dealer queries per week across phone and email.

- Mix: ~60% static knowledge (policies, warranty, specs), ~30% real-time lookups (stock, order status), ~10% other or mixed.

- Average handle time: ~6 minutes per query, of which ~3 minutes is spent searching documents or switching systems.

- Consistency: the same policy question can receive different answers depending on the agent and which document version they find.

## Product Hypothesis

If agents get a single assistant that returns accurate, source-cited answers for both static and real-time questions, then average handle time will fall by at least 30% and answer consistency will improve, because agents no longer search multiple systems or rely on memory.

# Users & Personas

- Dealer Support Agent (primary): Needs fast, accurate answers to route to dealers without searching multiple internal systems.

- Dealer (end user, stretch goal): Could query directly in a future iteration; out of scope for v1.

## Job to Be Done

“When a dealer asks me about a part, policy or order, I want one trustworthy answer with its source, so I can reply confidently without checking three systems or escalating to a senior colleague.”

## Key Pain Points

- Information is spread across PDFs, shared drives, the inventory system and the order system.

- Policy documents change, and agents are not always sure which version is current.

- Agents cannot always verify an answer quickly, so they escalate or put the dealer on hold.

## Current vs. Future Workflow

| Step | Today (as-is) | With ARAG (to-be) |
| --- | --- | --- |
| Receive query | Dealer calls or emails | Dealer calls or emails (unchanged) |
| Find answer | Search shared drive or PDFs, or log into inventory/order systems | Type the question into ARAG; it routes and answers |
| Verify | Re-read the document or ask a colleague | Check the cited source shown with the answer |
| Respond | Paraphrase from memory or notes | Adapt the cited answer and reply |
| Learn | No record of what was asked | Interaction logged; agent can flag bad answers |

# Scope

## In Scope

- Static knowledge Q&A via RAG across a 17-document synthetic knowledge base (warranty, returns, parts catalogs, financing, service and dealer operations)

- Real-time data Q&A (inventory levels, order status) via API routing

- Query classification/routing between the two paths, including hybrid queries that need both

- Clarification prompt when a real-time query is missing a required entity (e.g. no order ID)

- Source citations on every static answer so agents can verify

- Basic hallucination guardrails (don't answer outside retrieved context)

- Interaction logging and simple thumbs up/down feedback from agents

## Out of Scope

- User authentication / access control

- Multi-turn conversational memory

- Write-actions (placing orders, updating records)

- Production-grade infrastructure (this is a local/demo deployment)

- Direct dealer access (planned for v2; see Roadmap)

# Knowledge Base & Data

The static knowledge path is grounded in a synthetic knowledge base of 17 Markdown documents (about 3,100 words), written to resemble the reference material a dealer support desk would use. It includes 29 catalog parts across brakes, electrical, filters and fluids, and accessories. No real company data is used.

## Corpus Overview

| Domain | Documents | Typical questions answered |
| --- | --- | --- |
| Warranty & coverage | warranty_policy, extended_warranty_options, recall_procedures | Coverage periods and exclusions, extended plan pricing and eligibility, claim deadlines, recall duties |
| Returns & commercial policies | return_policy, trade_in_policy, financing_incentives | Return windows and fees, trade-in appraisal rules, APR, incentives, discount limits |
| Parts & accessories catalogs | parts_catalog_brakes, parts_catalog_electrical, parts_catalog_filters_fluids, accessories_catalog | Part IDs, model compatibility, list price, part-level warranty, special-order rules |
| Service & customer operations | service_scheduling, customer_complaints_process | Slot durations, cancellation fees, loaners, complaint SLAs, goodwill limits |
| Dealer operations | dealer_onboarding, dealer_portal_access, inventory_management | Onboarding steps, portal roles and security, allocation, inter-dealer transfers |
| Real-time boundary FAQs | inventory_lookup_faq, order_status_faq | General stock and order rules; both explicitly defer specific quantities and statuses to live systems |

## Data Characteristics and Design Implications

- Mixed structure. Catalogs are table-heavy while policies are prose with headings, so one chunking strategy does not fit both (see Key Decisions).

- Exact identifiers. Part IDs such as BRK-1020 are exact codes that embeddings match poorly, which calls for hybrid keyword and vector search.

- Qualifiers that change the answer. Model compatibility (Sedan LX vs. SUV Touring) and model-year limits (2022+, 2023+) must be respected, not just the part name.

- Cross-document answers. Several documents reference each other (accessories → Return Policy; service scheduling → Extended Warranty), so some answers need chunks from more than one file.

- Built-in routing signal. The two boundary FAQs state that live quantities and statuses are not in static documents. The router must take precedence, otherwise the RAG path may answer “check the live system” instead of calling the API.

## Content Audit: Gaps and Conflicts

A review of the corpus before building surfaced the issues below. Each one is either a fix for the content owner or a deliberate test case for the evaluation set.

| Issue | Where | Impact | v1 handling |
| --- | --- | --- | --- |
| Floor mats: accessories catalog says unopened items are returnable in 30 days; return policy lists floor mats as non-returnable | accessories_catalog, return_policy | Contradictory answers | Surface both sources and flag the conflict; used as a test case |
| Special-order parts: non-returnable “once opened” in one section, non-returnable outright in another | return_policy | Ambiguous answer | Flag the conflict; ask content owner to resolve |
| Mixed units: service intervals in km, all other documents in miles | parts_catalog_filters_fluids | Unit confusion in answers | Answer in source units; standardize in v1.1 |
| Coverage of the Essential Plus plan is not defined | extended_warranty_options | Unanswerable question | Refuse and point to the plan document; content gap logged |
| Hybrid/EV battery coverage mentioned, but no hybrid or EV models in any catalog | extended_warranty_options | Confusing answers | Answer as written; flag to content owner |
| Catalog gaps: no oil filter or brake pads listed for SUV Touring | Parts catalogs | Unanswerable question | Correct refusal; used as out-of-scope test cases |
| Time-bound content: Seasonal Clearance refers to 2024 model-year inventory | financing_incentives | Stale answers | Add “last reviewed” metadata; staleness check in v1.1 |
| One system, several names (claims portal, Warranty Claims system, Service Portal) | warranty_policy, recall_procedures, dealer_onboarding | Retrieval misses, confusing answers | Synonym glossary added to retrieval |
| No order ID or warehouse ID format defined | order_status_faq, inventory_lookup_faq | Entity extraction cannot be specified | Define in mock API spec (e.g. ORD-12345) |

# Requirements

## User Stories

Stories are prioritized with MoSCoW. The v1 build covers all Must and Should items; Could items move to v1.1 if they don't fit.

| ID | User story | Acceptance criteria | Priority |
| --- | --- | --- | --- |
| US-1 | As an agent, I want to ask a policy or spec question in plain language so I get an answer without searching documents. | Answer returned in under 5s; correct for ≥85% of the static test set. | Must |
| US-2 | As an agent, I want to check stock or order status by asking a question so I don't need to log into another system. | Correct entity extracted and API result reflected accurately for ≥90% of the real-time test set. | Must |
| US-3 | As an agent, I want each answer to show its source so I can verify it before replying. | Every static answer cites at least one source document and section; refusals cite none. | Must |
| US-4 | As an agent, I want the assistant to say when it doesn't know so I never pass on a made-up answer. | All out-of-scope test queries get an explicit “I don't know” plus a suggested next step. | Must |
| US-5 | As an agent, I want questions that need both policy and live data answered together. | Hybrid queries call both paths and merge the results in one answer. | Should |
| US-6 | As an agent, I want to be asked for a missing order or part ID rather than get a wrong answer. | Queries missing a required entity trigger a clarification prompt, not an API call. | Should |
| US-7 | As an agent, I want to flag a bad answer so the team can improve the system. | Thumbs up/down captured and stored with the query, route and answer. | Could |

## Non-Functional Requirements

- Latency: p90 response time under 5 seconds per query.

- Cost: average LLM cost per query tracked and kept under an agreed ceiling (e.g. $0.01 for the demo).

- Observability: every interaction logged with query, route chosen, retrieved chunks, answer, latency and feedback.

- Data handling: synthetic data only in v1; no real customer or dealer data.

# Architecture Overview

User query → Router classifies the query as static, real-time, hybrid or unclear →

- Static: retrieve the top-3 relevant chunks from the vector store → pass to the LLM with the context → generate an answer with source citations.

- Real-time: extract the entity (part ID or order ID) → call the mock API → pass the result to the LLM → phrase a natural-language answer.

- Hybrid: run both paths → merge policy context and live data into a single cited answer.

- Unclear or missing entity: ask the agent a clarifying question instead of guessing.

- Fallbacks: if retrieval confidence is low, return “I don't know”; if the API is unavailable, say so and suggest checking the source system.

All paths → return the answer to the agent → log the interaction and capture feedback.

# Key Decisions & Trade-offs

Choices below reflect the planned v1 build. Chunking and retrieval choices were revised after the content audit (see Appendix: Decision Evolution). Update this table with final choices after evaluation.

| Decision | Options considered | Choice and rationale |
| --- | --- | --- |
| Routing method | Keyword rules; LLM few-shot classifier; fine-tuned classifier | LLM few-shot classifier with structured output. Handles varied phrasing without training data; rules are brittle and fine-tuning is overkill at this scale. |
| Chunking strategy | Fixed-size chunks; section-aware chunks; row-level chunks for tables | Hybrid: section-aware chunks for policy documents, and one chunk per catalog row (with table headers repeated) so each part keeps its compatibility and price together. |
| Retrieval method | Vector only; keyword (BM25) only; hybrid search | Hybrid search with metadata filters (domain, document type). Exact part IDs need keyword matching; natural-language questions need semantic search. |
| Conflicting sources | Use top-ranked chunk; surface all conflicting chunks | Surface both sources with citations and flag the conflict, rather than silently picking one. Agents need to know when policy is unclear. |
| Vector store | Local (e.g. Chroma, FAISS); managed cloud service | Local store. Free, fast to set up and sufficient for a small demo corpus; a managed service would be revisited for production. |
| LLM | Hosted API model; locally run open model | Hosted API for v1 answer quality and speed of build. Trade-off: per-query cost and data residency, both noted for production. |
| Hallucination guardrail | Prompt instruction only; prompt plus retrieval-score threshold | Both. The prompt restricts answers to context, and a similarity threshold triggers “I don't know” before generation when nothing relevant is retrieved. |

# Success Metrics

## North Star and Outcome Metrics

Outcome metrics apply to a real deployment. In this demo they are estimated through a timed comparison of manual lookups versus ARAG on the test set.

| Metric | Target | How measured |
| --- | --- | --- |
| Average handle time (North Star) | ≥30% reduction | Time per query before vs. after; in the demo, timed manual lookup vs. ARAG for the same test queries |
| Queries resolved without escalation | ≥70% | Share of queries answered without involving a senior agent |
| Answer consistency | ≥95% | The same question asked 3 ways returns materially the same answer |

## Model Quality Metrics

| Metric | Target | How measured |
| --- | --- | --- |
| Routing accuracy | ≥90% | Labeled test set of 40 queries across static, real-time, hybrid and unclear categories |
| Retrieval relevance | ≥80% | Manual check: correct doc in top-3 retrieved chunks |
| Answer correctness | ≥85% | Manual review against known correct answer |
| Citation coverage | 100% | Every static answer cites a source that actually supports it |
| Refusal correctness | 100% | Model says "I don't know" for all out-of-scope questions in the test set, rather than hallucinating |
| Latency | <5s (p90) | Timing log per query |

## Guardrail Metrics

These must not get worse as the product improves; a regression on any of them blocks release.

| Metric | Threshold | How measured |
| --- | --- | --- |
| Wrong answers presented as confident | 0 in test set | Manual review of every answer that is not a refusal |
| Agent trust (thumbs-down rate) | <10% | Feedback captured on each answer |
| Cost per query | Under agreed ceiling | Token usage logged per query |

# Evaluation Plan

The same labeled test set is run before every significant change (prompt, chunking, model or router update) so that improvements in one area don't cause regressions elsewhere.

| Category | Queries | What it tests |
| --- | --- | --- |
| Static knowledge | 15 | Retrieval relevance, answer correctness, citation accuracy |
| Real-time lookup | 10 | Routing, entity extraction, faithful phrasing of API results |
| Hybrid (both paths) | 5 | Hybrid routing and merging of two sources into one answer |
| Out-of-scope / unanswerable | 7 | Refusal correctness; no hallucination |
| Ambiguous / missing entity | 3 | Clarification behavior instead of guessing |
| Total | 40 |  |

## Sample Evaluation Queries

Examples from the test set, each mapped to the expected route and source.

| Query | Category | Expected behavior |
| --- | --- | --- |
| How long is the standard warranty on a new vehicle? | Static | 3 years / 60,000 miles (warranty_policy) |
| Which front brake pads fit the Sedan EX, and what do they cost? | Static | BRK-1001, $89.99 (parts_catalog_brakes) |
| Can a customer cancel an extended warranty after 45 days? | Static | Yes, with a prorated refund (extended_warranty_options) |
| How many BRK-1020 calipers are in stock? | Real-time | Inventory API lookup for BRK-1020 |
| What is the status of order ORD-10482? | Real-time | Order Status API lookup |
| Is ELC-3030 in stock, and can the dealer return it once opened? | Hybrid | Inventory API + non-returnable once opened (electrical catalog, return policy) |
| What is the oil filter part number for the SUV Touring? | Out-of-scope | “I don't know”: no compatible filter in the catalog |
| What is the towing capacity of the SUV Sport? | Out-of-scope | “I don't know”: not covered by the knowledge base |
| Where is my order? | Ambiguous | Ask for the order ID |
| Can a dealer return an unopened set of floor mats? | Conflict probe | Cite both sources and flag the conflict |

# Rollout Plan

How this would be launched in a real organization. The demo covers the offline evaluation stage only.

| Stage | Audience | What happens | Exit criteria |
| --- | --- | --- | --- |
| 1. Offline evaluation | Project team | Run the 40-query test set; iterate on prompts and retrieval | All quality metrics meet target |
| 2. Shadow mode | 3–5 agents | Agents see ARAG answers alongside their normal process but don't send them | Agents agree with ≥85% of answers; no confident wrong answers |
| 3. Pilot | One support team | Agents use ARAG for live queries, with feedback captured | Handle time down ≥20%; thumbs-down rate <10% |
| 4. Broad rollout | All agents | Full availability, weekly review of flagged answers | Outcome targets sustained for 4 weeks |

# Roadmap

| Release | Theme | Key capabilities |
| --- | --- | --- |
| v1 (current) | Prove the core loop | Routing (static, real-time, hybrid), RAG with citations, mock API, refusal guardrails, logging |
| v1.1 | Close the feedback loop | Thumbs up/down review workflow, knowledge base versioning, dashboard of top unanswered questions |
| v2 | Extend to dealers | Dealer self-serve access, authentication and access control, multi-turn conversation memory |
| v3 | Take action | Write actions such as raising a return or reserving stock, with human approval |

# Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Hallucination on unanswerable questions | Prompt constrains model to answer only from retrieved context; retrieval-score threshold; explicit "I don't know" fallback |
| Misrouting (static question sent to API path) | Router evaluated against labeled test set before relying on it; hybrid route for mixed queries |
| Stale knowledge base | Note versioning/update process as a production consideration (planned for v1.1) |
| Data sovereignty (if this were real dealer data) | Note that production deployment would need UAE-region hosting / data residency review |
| Prompt injection via source documents | Treat retrieved text as data, not instructions; restrict ingestion to approved documents |
| PII exposure in order lookups | Return only the fields agents need; mask personal details in logs |
| Real-time API downtime or slow responses | Timeout with a clear message telling the agent to check the source system directly |
| Automation bias (agents trust wrong answers without checking) | Mandatory source citations, visible confidence cues, and shadow-mode rollout before live use |
| Conflicting or outdated source documents | Pre-build content audit (see Knowledge Base & Data); flag conflicts with citations; “last reviewed” metadata on each document |
| LLM cost growth at scale | Track cost per query; cache frequent static answers; evaluate smaller models for routing |

# Open Questions

- Who owns the knowledge base content, and how often are policy documents updated?

- Should hybrid answers show the static and real-time parts separately, or blended into one response?

- What confidence threshold balances useful answers against unnecessary refusals?

- Which escalation path should agents follow when ARAG says “I don't know”?

- Who resolves the content conflicts found in the audit (e.g. floor-mat returns), and by when?

# Results & Learnings

To be completed after the build and evaluation run.

| Metric | Target | Actual | Status |
| --- | --- | --- | --- |
| Routing accuracy | ≥90% | TBD | TBD |
| Retrieval relevance | ≥80% | TBD | TBD |
| Answer correctness | ≥85% | TBD | TBD |
| Citation coverage | 100% | TBD | TBD |
| Refusal correctness | 100% | TBD | TBD |
| Latency (p90) | <5s | TBD | TBD |
| Handle time reduction (simulated) | ≥30% | TBD | TBD |

Learnings to capture:

- Which metrics missed their targets, and what caused it?

- Which design decision would you change, and why?

- What surprised you about how the system behaved on real-world phrasing?

- What would you prioritize differently in the next iteration?

# Limitation or Future Scope

This is a personal technical project built to deepen hands-on understanding of RAG and LLM routing architecture, modeled on a product I owned (but did not personally build) in a professional context. It uses synthetic data and a mock API; it is not connected to any real company system or data. Planned future capabilities are listed in the Roadmap section.

# Appendix: Skills & Concepts Demonstrated

A summary of the product management and AI capabilities applied in this project, how each one is used, and how key decisions evolved as evidence came in.

## Product Management

| Concept / technique | How it is applied |
| --- | --- |
| Problem framing & hypothesis | Quantified baseline and a testable hypothesis tied to handle time |
| User-centered discovery | Personas, job-to-be-done, pain points, as-is vs. to-be workflow |
| Scope management | In/out-of-scope lists keeping v1 focused on the core loop |
| Requirements writing | User stories with measurable acceptance criteria; NFRs |
| Prioritization (MoSCoW) | Must / Should / Could ranking to define the MVP cut line |
| Metrics hierarchy | North Star, input quality metrics and release-blocking guardrails |
| Trade-off decision making | Decision log weighing cost, quality, latency and complexity |
| Risk & compliance | Ten risks with mitigations, incl. UAE data residency and PII |
| Content audit | Reviewed the 17-doc corpus; logged 9 gaps and conflicts |
| Go-to-market & rollout | Offline → shadow → pilot → broad, with go/no-go criteria |
| Roadmapping | Theme-based releases v1–v3, sequencing value and risk |

## AI / LLM Engineering

| Skill / technique | How it is applied |
| --- | --- |
| Retrieval-Augmented Generation | Ingestion, embeddings, hybrid (BM25 + vector) search, grounding |
| Chunking strategy | Section-aware chunks for policies; row-level chunks for catalogs |
| Agentic routing | LLM classifier: static, real-time, hybrid or clarify paths |
| Tool / API calling | Entity extraction (part/order IDs) feeding live API lookups |
| Prompt engineering | Few-shot prompts, structured outputs, context-only constraints |
| Hallucination mitigation | Grounding, score thresholds, refusals, citations, conflict flags |
| LLM evaluation & regression | 40-query labeled test set; top-k retrieval, correctness, refusals; regression runs after each change |
| AI safety & security | Prompt-injection defenses, PII masking, automation-bias controls |
| Observability & cost control | Logging, feedback capture, latency and cost-per-query tracking |
| Human-in-the-loop design | Agents verify cited answers; shadow mode before live use |

## Decision Evolution: Evidence-Based Revisions

Several decisions changed between the first draft (v1.0) and this version. Each change was triggered by evidence, mainly the content audit of the knowledge base, rather than by preference.

| Decision | Initial approach (v1.0) | Revised approach (v2.0) | What triggered the change |
| --- | --- | --- | --- |
| Chunking | Section-aware chunks for all documents, assuming mostly prose policies | Section-aware for policies; one chunk per catalog row, with table headers repeated | 4 of 17 documents are table-based catalogs; whole-table chunks return 6–8 parts per hit and blur embeddings |
| Retrieval | Vector search only (implicit) | Hybrid search: BM25 keyword + vector, combined with Reciprocal Rank Fusion | Agents query exact part IDs; near-identical codes such as BRK-1020 (left) and BRK-1021 (right) look alike to embeddings |
| Routing | Binary: static or real-time | Four routes: static, real-time, hybrid, clarification | Realistic queries mix policy with live data, and some lack the ID needed for an API call |
| Conflicting sources | Not considered | Show both sources with citations and flag the conflict | Audit found contradictory return rules for floor mats and special-order parts |
| Success metrics | Model quality metrics only | North Star outcome, model quality and guardrail metrics | Model accuracy alone does not show whether agents save time or trust the tool |
| Evaluation set | 20 queries in 2 categories | 40 queries in 5 categories, including conflict probes | Refusal, hybrid and clarification behavior were untested |

## Other Considerations

- Scale vs. simplicity. At ~3,100 words, simpler chunking and vector-only search would likely suffice; the revisions target a production corpus of thousands of parts.

- Validate, don't assert. Each revision is tested as an A/B comparison on the evaluation set (vector-only vs. hybrid; whole-table vs. row-level chunks), with results recorded in Results & Learnings.

- Trade-off in row-level chunking. Rows lose nearby context, such as the special-order notice below the electrical table. Mitigation: attach section notes as metadata, or retrieve the parent section when a row matches (“small-to-big” retrieval).

- Cost and latency. Hybrid search adds a keyword index and a fusion step. The overhead is negligible at this scale but is tracked against the p90 latency target.

- Reversibility. Chunking and retrieval settings are kept configurable, so a choice can be rolled back quickly if evaluation results don't support it.